Date: 3/15/2023

Attendees:

Diaz, Dominick; Bryan Alvarenga; Benni, Sonali; Masri, Hamzah; Anthony Delgado

Start time: 9:00pm

End time: 10:00pm

Dominick Diaz:

- What was done since the last scrum meeting?

- Launched API for front end implementation

- Created docs for new API

- What is planned to be done until the next scrum meeting?

- Continue creating API Docs

- What are the hurdles?

- None

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Completed IPFS local install

- Pulled backend code locally

- Tested API calls locally

- What is planned to be done until the next scrum meeting?

- Continue web app development

- Make auth backend calls

- Start making API calls

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Completed assigned html and css files

- What is planned to be done until the next scrum meeting?

- Work on other front end tasks

- Wait for more front end tasks

- What are the hurdles?

- None

Anthony Delgado:

- What was done since the last scrum meeting?

- Managed and kept open Azure VM server

- Meet about future plans and presentation

- What is planned to be done until the next scrum meeting?

- Still Backup Azure servers incase of disaster or lack of credit

- Test server

- What are the hurdles?

- Time management

Hamzah Masri:

- What was done since the last scrum meeting?

- Met with team to discuss next steps and future plans

- What is planned to be done until the next scrum meeting?

- Continue to meet with team to work on backend

- Begin looking into flowcharts for implemented function

- What are the hurdles?

- None