Sprint Retrospective Meeting Minutes 3

Project: P2P

Attendees: Diaz, Dominick; Bryan Alvarenga; Delgado, Anthony; Benni, Sonali; Masri, Hamzah;

Start time: 7:00pm

End time: 8:00pm

What went wrong?

- Did we do a good job estimating our team's velocity?

- Estimations were on par however, there were unforeseen bugs and fixes resulting in extended period of time to complete goals within the sprint

- Did we do a good job estimating the points (time required) for each user story?

  - The estimation of time required for each user story was conducted effectively.

- Did each team member work as scheduled?

  - All team members adhered to the schedule.

- What went right?

We are pleased to announce that all of the tasks in the following user stories have been successfully completed:

- Complete the maintenance tasks for the server, including setting up port rules and necessary installations.

- Finalize the design for the front-end application, ensuring a consistent and user-friendly interface.

- Establish smooth communication between the front-end and back-end API, allowing for seamless data exchange.

- Research and implement IPNS for naming and logging, improving system efficiency and organization.

- Complete all user stories within the sprint timeframe and deliver a high-quality product.

The team worked diligently to ensure that all of these tasks were completed to the highest standards.

How to address the issues in the next sprint?

- How to improve the process?

Although the progress is amazing a team, we need some adjustments in regards to communication so we will be utilizing Jira entirely moving forward for project planning