Sprint Review Meeting Minutes 4:

Project: P2P

Attendees: Diaz, Dominick; Bryan Alvarenga; Delgado, Anthony; Benni, Sonali; Masri, Hamzah;

Start time: 7:00pm

End time: 8:00pm

Sprint Planning Meeting Minutes:

After discussion, the velocity of the team was estimated to be 35 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Maintenance for server including port rules and installs (8 story points)

- User Story 2: Front-end application design (6 story points)

- User Story 3: Establish communication between front-end and back-end API (10 story points)

- Conclude the development of v0.1 API documentation and perform code refactoring to achieve consistent design principles. (5 story points)

- User Story 4: Research and implementation of IPNS for naming and logging (6 story points)

Goals for the Sprint:

- Complete the maintenance tasks for the server, including setting up port rules and necessary installations.

- Finalize the design for the front-end application, ensuring a consistent and user-friendly interface.

- Establish smooth communication between the front-end and back-end API, allowing for seamless data exchange.

- Research and implement IPNS for naming and logging, improving system efficiency and organization.

- Complete all user stories within the sprint timeframe and deliver a high-quality product.

- Dominick:

- Establish communication between front-end and back-end API (10 story points)

- Research and implementation of IPNS for naming and logging (6 story points)

- Conclude the development of v0.1 API documentation and perform code refactoring to achieve consistent design principles. (5 story points)

- Hamzah:

- Establish communication between front-end and back-end API (10 story points)

- Maintenance for server including port rules and installs (8 story points)

- Conclude the development of v0.1 API documentation and perform code refactoring to achieve consistent design principles. (5 story points)

- Anthony:

- Establish communication between front-end and back-end API (10 story points)

- Maintenance for server including port rules and installs (8 story points)

- Sonali:

- Establish communication between front-end and back-end API (10 story points)

- Front-end application design (6 story points)

- Bryan:

- Establish communication between front-end and back-end API (10 story points)

- Front-end application design (6 story points)