Sprint Backlog Meeting Minutes 5:

Project: P2P

Attendees: Diaz, Dominick; Bryan Alvarenga; Delgado, Hamzay,  Anthony; Benni, Sonali;

Start time: 7:00pm

End time: 8:00pm

Sprint Planning Meeting Minutes:

After discussion, the velocity of the team was estimated to be 30 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Maintenance for API Auth (5 story points)

- User Story 2: Front-end Home page design (5 story points)

- User Story 3: Refine communication between front-end and back-end API (10 story points)

- User Story 4: Refine the development of v0.2 API documentation and perform code refactoring to achieve consistent design principles. (5 story points)

- User Story 5: Bug fixes and code refracturing (5 story points)

- Dominick:

- User Story 3: Refine communication between front-end and back-end API (10 story points)

- User Story 4: Refine the development of v0.2 API documentation and perform code refactoring to achieve consistent design principles. (5 story points)

- User Story 5: Bug fixes and code refracturing (5 story points)

- Hamzah:

  - User Story 3: Refine communication between front-end and back-end API (10 story points)

  - User Story 5: Bug fixes and code refracturing (5 story points)

- Anthony:

  - User Story 5: Bug fixes and code refracturing (5 story points)

  - User Story 1: Maintenance for API Auth (5 story points)

- Sonali:

- User Story 2: Front-end Home page design (5 story points)

- User Story 3: Refine communication between front-end and back-end API (10 story points)

- Bryan:

- User Story 2: Front-end Home page design (5 story points)

- User Story 3: Refine communication between front-end and back-end API (10 story points)