Sprint Retrospective Meeting Minutes 5

Project: P2P

Attendees: Diaz, Dominick; Bryan Alvarenga; Delgado, Anthony; Benni, Sonali; Masri, Hamzah;

Start time: 7:00pm

End time: 8:00pm

What went wrong?

- Did we do a good job estimating our team's velocity?

- Estimations were on par however, there were unforeseen bugs and fixes resulting in extended period of time to complete goals within the sprint

- Did we do a good job estimating the points (time required) for each user story?

  - The estimation of time required for each user story was conducted effectively.

- Did each team member work as scheduled?

  - All team members adhered to the schedule.

- What went right?

We are pleased to announce that all of the tasks in the following user stories have been successfully completed:

- User Story 1: Maintenance for API Auth (5 story points)

- User Story 2: Front-end Home page design (5 story points)

- User Story 3: Refine communication between front-end and back-end API (10 story points)

- User Story 4: Refine the development of v0.2 API documentation and perform code refactoring to achieve consistent design principles. (5 story points)

- User Story 5: Bug fixes and code refracturing (5 story points)

The team worked diligently to ensure that all of these tasks were completed to the highest standards.

How to address the issues in the next sprint?

- How to improve the process?