Date: 4/3/2023

Attendees:

Diaz, Dominick; Bryan Alvarenga; Benni, Sonali; Masri, Hamzah; Anthony Delgado

Start time: 9:00pm

End time: 10:00pm

Dominick Diaz:

- What was done since the last scrum meeting?

- Started API Response Refactoring

- What is planned to be done until the next scrum meeting?

- Continue API Response Refactoring

- What are the hurdles?

- None

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Met with backend lead

- Started backend API endpoint implementation

- API CORS troubleshoot

- What is planned to be done until the next scrum meeting?

- Continue web app development

- Complete backend endpoint calls

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Completed Homepage in WebFlow

- Started working on About page

- Started working on Team page

- What is planned to be done until the next scrum meeting?

- Continue working on landing page in WebFlow

- Continue working on About page

- Continue working on Team page

- What are the hurdles?

- None

Anthony Delgado:

- What was done since the last scrum meeting?

- Spruce up UML and use-cases diagrams

- Meet and plan new sprint

- What is planned to be done until the next scrum meeting?

- Spruce up UML and use-cases diagrams

- Review new sprint tasks

- What are the hurdles?

- Time management

Hamzah Masri:

- What was done since the last scrum meeting?

- Met with team to plan for sprin

- What is planned to be done until the next scrum meeting?

- Continue to meet with team to work on backend

- Continue working on diagrams with backend

- What are the hurdles?

- None