Sprint Retrospective Meeting Minutes 6

Project: P2P

Attendees: Diaz, Dominick; Bryan Alvarenga; Delgado, Anthony; Benni, Sonali; Masri, Hamzah;

Start time: 7:00pm

End time: 8:00pm

What went wrong?

- Did we do a good job estimating our team's velocity?

- Estimations were on par however, there were unforeseen bugs and fixes resulting in extended period of time to complete goals within the sprint

- Did we do a good job estimating the points (time required) for each user story?

  - The estimation of time required for each user story was conducted effectively.

- Did each team member work as scheduled?

  - All team members adhered to the schedule.

- What went right?

We are pleased to announce that all of the tasks in the following user stories have been successfully completed:

- User Story 1: Maintenance for API Auth (5 story points)

- User Story 2: Maintain Front-end Home page design (5 story points)

- User Story 3: Refine communication between front-end and back-end API (10 story points)

- User Story 4: Refine the development of v0.2 API documentation and perform code refactoring to achieve consistent design principles. (5 story points)

- User Story 5: Bug fixes and code refracturing (5 story points)

The team worked diligently to ensure that all of these tasks were completed to the highest standards.