# Daily Scrum #5 Sprint #1

Daily Scrum Meeting Minutes:

Attendees: Ashley Enalien, Mark Gonzalez, Randy Alvarez, Augusto Castro, and Justin Deleon

Date: 1/23/23

Start time: 8:30 PM

End time: 9:00 PM

Ashley Enalien:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Downloading necessary documentation on to computer

What is planned to be until the next scrum meeting?

- Cloning Github repository

- Familiarizing myself with SkillCourt software and watching videos on how to use Docker

What are the hurdles?

- New to software, technical issues with computer, not sure if I downloaded everything

Mark Gonzalez:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Installed Flutter SDK, Android Studios, Dart SDK. Cloned application repository onto computer.

What is planned to be until the next scrum meeting?

- Finish setting up the project and be able to run the current build of the application.

What are the hurdles?

- No experience with Dart.

Randy Alvarez:

How many hours did I work since the last meeting?

- 5

What was done since the last scrum meeting?

- Continued flutter practice completed a flutter code lab

What is planned to be until the next scrum meeting?

- Get set up with the repository start 37 hour flutter course

What are the hurdles?

- New to flutter

Augusto Castro:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Installed WLS and docker.

What is planned to be until the next scrum meeting?

- Read “readme.md” file to follow instructions

What are the hurdles?

- Lack of experience in docker

Justin Deleon:

How many hours have I worked since the last meeting?

- 4

What was done since the last scrum meeting?

- Started to set up docker in my Ubuntu virtual machine

  - Installed the docker engine successfully

  - Downloaded the latest DEB package

  - Installed the docker desktop successfully

- Downloaded and set up the VS code github extension

- Cloned from the github project

- Downloaded all of the suggested extensions

What is planned to be until the next scrum meeting?

- Keep reading the installation instructions to get the project running.

What are the hurdles?

When booting up docker I had an issue that kept docker from working. After diving down the rabbit hole for about 3 hours, trying many different things like enabling intel virtualization technology in the boot menu, trying to use KVM virtualization support, and other stuff; I found out that it was a setting in my virtualbox that wasn’t working. I had to click the, “Enable Nested VT-x/AMD-V,” option by literally forcing it to turn on by using a couple commands in my CMD. I also had issues cloning the project from the github link on the github desktop, so I used the github extension on vs code.