# Daily Scrum #8 Sprint #1

Daily Scrum Meeting Minutes:

Attendees: Ashley Enalien, Mark Gonzalez, Randy Alvarez, Augusto Castro, and Justin Deleon

Date: 1/26/23

Start time: 8:30 PM

End time: 9:00 PM

Ashley Enalien:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Downloading necessary documentation on to computer

  - Downloaded: WSL, pnpm, nodes, Docker

  - Watching Docker videos

What is planned to be until the next scrum meeting?

- Familiarizing myself with SkillCourt software so I can start improving the original code

What are the hurdles?

- New to software, technical issues with computer

Mark Gonzalez:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Continued working on getting a running build of the application set up.

What is planned to be until the next scrum meeting?

- Have a running build of the application.

What are the hurdles?

- Project has errors preventing it from running that I am unfamiliar with.

Randy Alvarez:

How many hours did I work since the last meeting?

- 4

What was done since the last scrum meeting?

- Continued flutter practice tried to symbolically link hook/pre-commit to git/hooks/pre-commit

What is planned to be until the next scrum meeting?

- Get set up with the repository start 37 hour flutter course

What are the hurdles?

- New to flutter

Augusto Castro:

How many hours did I work since the last meeting?

- 4

What was done since the last scrum meeting?

- Fixed ssh conflicts, clone repo and create .env and docker compose yml files

What is planned to be until the next scrum meeting?

- Ask the passwords to write on the .env file

What are the hurdles?

- Other homeworks.

Justin Deleon:

How many hours have I worked since the last meeting?

- 3

What was done since the last scrum meeting?

- Created a docker mysql image by running the code:

  - Changed docker run --name some-mysql -e MYSQL_ROOT_PASSWORD=my-secret-pw -d mysql:tag

To: docker run --name some-mysql -p 3306:3306 -e

MYSQL_ROOT_PASSWORD=PyCharm69 -d mysql

- Was able to log into docker from the terminal into this container

  - Success, it worked

- Started to download mysql workbench

- Logged onto discord with some of my teammates to troubleshoot some issues that they were having on their end.

What is planned to be until the next scrum meeting?

- Josh said that it is fine having mysql workbench and since i have experience with it, i will hopefully figure out how to install it tomorrow.

What are the hurdles?

- Mysql workbench was not installing properly on my vm, so I updated my ubuntu to the latest version, and workbench still wouldn’t install correctly.