Sprint Retrospective Meeting Minutes

Project: SkillCourt Interactive Soccer Tech

Attendees:  Ashley Enalien, Mark Gonzalez, Randy Alvarez, Augusto Castro, Justin Deleon

Start time: 7:45 PM, 01/26/23

End time: 8:15 PM, 01/26/23

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No

- Did we do a good job estimating the points (time required) for each user story?

  - No

- Did each team member work as scheduled?

  - Yes

What went right?

- Everyone accepted the github invitation.

- Everyone has cloned from the Github

- Everyone is hard at work with reading documentation and trying to understand the software that SkillCourt Interactive Soccer Tech runs on.

How to address the issues in the next sprint?

- How to improve the process?

  - Now that we have the github documentation in front of us, we can now set small goals on what and where we want to be at a given time.

- How to improve the product?

  - First we need to get connected and have it working on our machines before we even start to improve the product.