# Daily Scrum #1 Sprint #2

Daily Scrum Meeting Minutes:

Attendees: Ashley Enalien, Mark Gonzalez, Randy Alvarez, Augusto Castro, and Justin Deleon

Start time: 8:30 PM

End time: 9:00 PM

Ashley Enalien:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Downloaded skillcourt github code zipfile

- Downloaded VM workstation (virtual machine), watched video: How to SetUp MySQL Database with Docker, created a Docker Hub account

- Tried to clone repository/ create a dev environment container inside docker but kept getting errors

What is planned to be until the next scrum meeting?

- Downloading a different Virtual machine: and trying to use it to run the code through there

- Revisit readme file to see what I am doing wrong

- Speak with past project members to help fix the issue if I still have trouble doing it on my own

What are the hurdles?

- New to every app and software used on this project

Mark Gonzalez:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Met with team and product owner for sprint planning meeting. Continued working on symlink and environment issues

What is planned to be until the next scrum meeting?

- Finish setting up project environment, begin working on project.

What are the hurdles?

- None.

Randy Alvarez:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Meeting with Project Owner

What is planned to be until the next scrum meeting?

- Get set up with the repository

What are the hurdles?

- None yet

Augusto Castro:

How many hours did I work since the last meeting?

- 4

What was done since the last scrum meeting?

- Try to get the app running with the commands specified in the README.MD file

What is planned to be until the next scrum meeting?

- Try to finish the setup

What are the hurdles?

- Errors

Justin Deleon:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Figured out that Docker Desktop was updated recently, and made some changes to the docker-compose function in Docker Desktop

  - For instance, in order to find out the version of docker compose I have to type:

    - “docker compose version”

  - Instead of:

    - “docker-compose –version”

  - This slight difference changes how the docker-compose.override.yml handles things. I’ll have to figure out whether or not I can install “docker-compose” while also having docker desktop’s version of “docker compose” already installed on my ubuntu system or to find a different way to do this.

  - Maybe I’m using the wrong syntax?

What is planned to be until the next scrum meeting?

- Try and figure out what is going on and how to proceed on the github installation instructions.

  - I saw something called docker composerize? May have to look into that.

What are the hurdles?

- Docker compose is giving me issues with the current version that comes with docker desktop.