# Daily Scrum #7 Sprint #2

Daily Scrum Meeting Minutes:

Attendees: Ashley Enalien, Mark Gonzalez, Randy Alvarez, Augusto Castro, and Justin Deleon

Start time: 8:30 PM

End time: 9:00 PM

Ashley Enalien:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Downloaded skillcourt github code zipfile

- Downloaded VM workstation (virtual machine), watched video: How to SetUp MySQL Database with Docker, created a Docker Hub account

- Tried to clone repository/ create a dev environment container inside docker but kept getting errors

What is planned to be until the next scrum meeting?

- Try running code through Visual Studio terminal (perhaps it may work this time)

- Revisit readme file to see what I am doing wrong

- Speak with past project members to help fix the issue if I still have trouble doing it on my own

What are the hurdles?

- New to every app and software used on this project

Mark Gonzalez:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Worked on setting up iPhone emulator for the application, studied flutter.

What is planned to be until the next scrum meeting?

- Begin working on missing/unfinished features.

What are the hurdles?

- None.

Randy Alvarez:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Setup Development environment, cloned repo and symlinked pre-commit script.

What is planned to be until the next scrum meeting?

- Get the app running

What are the hurdles?

- App does not build, compile error development target is resetting its self back

Augusto Castro:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Download new repo and start figuring out which file has the correct config

What is planned to be until the next scrum meeting?

- Keep troubleshooting

What are the hurdles?

- Repo with some errors.

Justin Deleon:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Still troubleshooting and getting errors

What is planned to be until the next scrum meeting?

- Keep working and troubleshooting

What are the hurdles?

- Figuring out where I am wrong and where the code needs to be fixed.