Sprint Retrospective Meeting Minutes

Project: SkillCourt Interactive Soccer Tech

Attendees:  Ashley Enalien, Mark Gonzalez, Randy Alvarez, Augusto Castro, Justin Deleon

Start time: 7:45 PM, 02/26/23

End time: 8:15 PM, 02/26/23

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No

- Did we do a good job estimating the points (time required) for each user story?

  - No

- Did each team member work as scheduled?

  - No

What went right?.

- Not a lot of things, but at least the android team has gotten the app to work.

How to address the issues in the next sprint?

- How to improve the process?

- The entire team needs to communicate with each other better.

- The database is a nightmare, we are unable to log into it and unable to tell if the issue is on their side or theirs due to it being password protected..

- How to improve the product?

- Progress has been extremely slow, burnout is real.