# Daily Scrum #1 Sprint #3

Daily Scrum Meeting Minutes:

Attendees: Ashley Enalien, Mark Gonzalez, Randy Alvarez, Augusto Castro, and Justin Deleon

Date: 2/14/23

Start time: 8:30 PM

End time: 9:00 PM

Ashley Enalien:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Downloading necessary documentation on to computer

  - Downloaded: WSL, pnpm, nodes, Docker

  - Watching Docker videos

What is planned to be until the next scrum meeting?

- Familiarizing myself with SkillCourt software so I can start improving the original code

What are the hurdles?

- New to software, technical issues with computer

Mark Gonzalez:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Attended sprint planning meeting, catched up on progress since last meeting.

What is planned to be until the next scrum meeting?

- Identify solution to libraries problem mentioned in sprint planning meeting, work on fixing it.

What are the hurdles?

- None.

Randy Alvarez:

How many hours did I work since the last meeting?

- 4

What was done since the last scrum meeting?

- Continued flutter practice tried to symbolically link hook/pre-commit to git/hooks/pre-commit

What is planned to be until the next scrum meeting?

- Get set up with the repository start 37 hour flutter course

What are the hurdles?

- New to flutter

Augusto Castro:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Tried investigating database port issue

What is planned to be until the next scrum meeting?

- Try to fix it and wait for github updates

What are the hurdles?

- classes.

Justin Deleon:

How many hours have I worked since the last meeting?

- 2

What was done since the last scrum meeting?

- Looking up information on -r building the container

What is planned to be until the next scrum meeting?

- Keep trying to get into the database

What are the hurdles?

- There are issues with the database not recognizing my ports.