Sprint #3 Planning Meeting Minutes:

Project: SkillCourt Interactive Soccer Technology

Attendees: Ashley Enalien, Mark Gonzalez, Randy Alvarez, Augusto Castro, Justin Deleon, Gummi Traustason (Product Owner)

Start time: 7:45 PM, 2/13/23

End time: 8:15 PM, 2/13/23

After discussion, the velocity of the team was estimated to be 15 points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story <1. Get SkillCourt Interactive Soccer Tech running on our machines>

  - How this should be reflected in the user story definition in Mingle:

    - Step up the development environment correctly that’s needed for either the web or app side of the project in our controlled environments.

- User Story <4 Add new features to the SkillCourt Interactive Soccer Tech>

  - How this should be reflected in the user story definition in Mingle:

    - After everyone has successfully connected to the skillcourt app, new features will need to be discussed and implemented.

- User Story <9. Get Flutter Gradle Imports Working>

  - How this should be reflected in the user story definition in Mingle:

    - Mobile App is fully functioning and updated with new Flutter widgets

- User Story <10. Update Mobile App UI>

  - How this should be reflected in the user story definition in Mingle:

    - Design a new modern UI in Figma

- User Story <6. Get the Manual Game Mode class working>

  - How this should be reflected in the user story definition in Mingle:

    - Game works in manual mode

- User Story <5. Get Into the SkillCount Database>

  - How this should be reflected in the user story definition in Mingle:

    - Connect to the database through VSCode

- User Story <11. Fix errors referencing docker-compose in the readme.md file>

  - How should this be reflected in the user story definition in Mingle:

    - Docker-compose recently had an update where docker-compose commands were changed to “docker compose” commands. This should be changed to help speed up the process of new users to connect to the database.

- User Story <12. Fix an error where the port 5432 is not being recognized by the database>

  - How should this be reflected in the user story definition in Mingle:

    - There is an error in which when the database is running, there is an error of Prisma trying to find a port that already exists and was specified inside of the .env, docker-compose.yml, and docker-compose.override.yml files.

The team members indicated their willingness to work on the following user stories.

  - Only three out of the five people were able to attend the meeting, fully, today. While the user stories were laid out for the sprint, we were not able to assign them properly.