Sprint 4 Retrospective Meeting Minutes

Project: SkillCourt Interactive Soccer Tech

Attendees:  Ashley Enalien, Mark Gonzalez, Randy Alvarez, Augusto Castro, Justin Deleon

Start time: 6:45 PM, 03/16/23

End time: 7:15 PM, 03/16/23

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No

- Did we do a good job estimating the points (time required) for each user story?

  - No

- Did each team member work as scheduled?

  - No

What went right?.

- The front-end of the phone app packages and widgets were manually upgraded by Justin and Mark.

- Justin and Mark fixed an issue that was preventing them from pushing changes to the repository by editing some code in the pre-commit file.

- The app front side works on android studio after fixing and editing issues.

How to address the issues in the next sprint?

- How to improve the process?

- The entire team still needs to communicate with each other better and more often.

- The entire team needs to be present at the meetings with the product owner.

- How to improve the product?

- Wait for feedback and instructions from josh on what needs to be added or changed in the app. Then on that information we can move on improving or making even more changes to the app front-end.

- The database still needs to be figured out in order to test the app more thoroughly.