Sprint 5 Retrospective Meeting Minutes

Project: SkillCourt Interactive Soccer Tech

Attendees:  Ashley Enalien, Mark Gonzalez, Randy Alvarez, Augusto Castro, Justin Deleon

Start time: 6:45 PM, 03/31/23

End time: 7:15 PM, 03/31/23

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No

- Did we do a good job estimating the points (time required) for each user story?

  - No

- Did each team member work as scheduled?

  - No

What went right?.

- Gummi gave us another assignment to do in the project as he waits for his UX developer to make improvements on the app for us to work on. We will start on it this week

How to address the issues in the next sprint?

- How to improve the process?

- The entire team still needs to communicate with each other better and more often.

- The entire team needs to be present at the meetings with the product owner.

- The product owner and mentor were very busy this sprint and unable to coordinate a good time to meet with the team.

- How to improve the product?

- We are going to implement a feature that gives users the ability to pick a color on the app.