# Daily Scrum #9 Sprint #6

Daily Scrum Meeting Minutes:

Attendees: Ashley Enalien, Mark Gonzalez, Randy Alvarez, Augusto Castro, and Justin Deleon

Date: 4/13/23

Start time: 8:45 PM

End time: 9:00 PM

Ashley Enalien:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Working on poster

What is planned to be until the next scrum meeting?

- Preparing for showcase

What are the hurdles?

- Personal (Death in family)

Mark Gonzalez:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Attended sprint retrospective/review meeting.

What is planned to be until the next scrum meeting?

- Implement brightness slider (nonfunctional).

What are the hurdles?

- None.

Randy Alvarez:

How many hours did I work since the last meeting?

- 4

What was done since the last scrum meeting?

- Updated project to be able to compile and run on emulators

What is planned to be until the next scrum meeting?

- Push the project to the repository

What are the hurdles?

- New to flutter

Augusto Castro:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Read the CRUD code and understand graphql

What is planned to be until the next scrum meeting?

- Attend to meeting to discuss next steps.

What are the hurdles?

- Exams.

Justin Deleon:

How many hours have I worked since the last meeting?

- 2

What was done since the last scrum meeting?

- Looking up final documentation for this project

What is planned to be until the next scrum meeting?

- Was in a call with Gummi, and he advised that he would like another feature added to the app where it’s like a 4 option toggle button/slider/multibox, switch/widget on the phone app side. He reported that it doesn't have to be functional, kinda as a placeholder.

What are the hurdles?

- My Brain