Sprint #6 Planning Meeting Minutes:

Project: SkillCourt Interactive Soccer Technology

Attendees: Gummi Traustason (Product Owner), Mark Gonzalez, Justin Deleon, Augusto Castro

Start time: 8:20 PM, 4/3/23

End time: 8:45 PM, 4/3/23

After discussion, the velocity of the team was estimated to be 15 points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story <18 Add a color picker feature to the app for the user>

  - How this should be reflected in the user story definition in Mingle:

    - The user is allowed to change colors on the font page of the app.

- User Story <19 fix an issue on the app signup page>

  - How this should be reflected in the user story definition in Mingle:

    - The user opens the app and when he enters a passcode with the textbox up on the phone, there shouldn’t be a cautionary strip detailing that there is an issue on the phone app.

- User Story <4 Add new features to the SkillCourt Interactive Soccer Tech>

  - How this should be reflected in the user story definition in Mingle:

    - After everyone has successfully connected to the skillcourt app, new features will need to be discussed and implemented.

- User Story <10. Update Mobile App UI>

  - How this should be reflected in the user story definition in Mingle:

    - Design a new modern UI in Figma

- User Story <6. Get the Manual Game Mode class working>

  - How this should be reflected in the user story definition in Mingle:

    - Game works in manual mode

- User Story <20. Create an API to interact with database>

  - How this should be reflected in the user story definition in Mingle:

    - Discuss programming language with mentor and endpoints.

The team members indicated their willingness to work on the following user stories.

  - Justin Deleon will be working on user story 19

  - Mark will be working on user story 6, 10, 4, and 18

  - Augusto Castro will be working on user story 20.