# Daily Scrum #9 Sprint #7

Daily Scrum Meeting Minutes:

Attendees: Ashley Enalien, Mark Gonzalez, Randy Alvarez, Augusto Castro, and Justin Deleon

Date: 4/28/23

Start time: 8:45 PM

End time: 9:00 PM

Ashley Enalien:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Work on Poster

What is planned to be until the next scrum meeting?

- Start final deliverable document + presentation slides

What are the hurdles?

- Personal (Death in family)

Mark Gonzalez:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Worked on final deliverable document.

What is planned to be until the next scrum meeting?

- Finish final deliverable.

What are the hurdles?

- None.

Randy Alvarez:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Worked on final deliverable and started on documentation

What is planned to be until the next scrum meeting?

- Presentation slides

What are the hurdles?

- New to flutter

Augusto Castro:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Final deliverables

What is planned to be until the next scrum meeting?

- Fill surveys.

What are the hurdles?

- Exams.

Justin Deleon:

How many hours have I worked since the last meeting?

- 2

What was done since the last scrum meeting?

- Last final was today, final documentation work will start tomorrow

What is planned to be until the next scrum meeting?

- Work on final documentation

What are the hurdles?

- Brain