Sprint #7 Review Meeting Minutes

Project: SkillCourt Interactive Soccer Tech

Attendees: Mark Gonzalez, Randy Alvarez, Augusto Castro, Justin Deleon

Start time: 7:50 PM, 04/28/23

End time: 8:10 PM, 04/28/23

After a show-and-tell presentation, the implementation of the following user stories was accepted by the product owners:

- User Story <20 Add a brightness slider (placeholder)>

  - How this should be reflected in the user story definition in Mingle:

    - The user is able to adjust the brightness on the SkillCourt Pad LED’s

- User Story <21 Fix the web app container since it wasn’t showing up a response in port 4200>

  - How this should be reflected in the user story definition in Mingle:

    - Receive a response when accessing localhost:4200

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story <22. Send database queries from website to mobile app>

  - How this should be reflected in the user story definition in Mingle:

    - A GraphQL  query is sent from the website to the mobile app and the mobile successfully receives this query and updates the model.

- User Story <23 Fix Github build error>

  - How this should be reflected in the user story definition in Mingle:

    - After the initial legacy code is uncommented, he user is able to commit an update to github and have github successfully build the project