Daily Scrum Meeting Minutes: 30 minutes

Attendees: Ryan Neubert, Jose Aguiar, Eduardo Marcucci, Mayelin Espino Gavilanes, Alejandro Cartagena

Start time: 9:00 PM

End time: 9:30 PM

Capstone II :

<Ryan Neubert>:

- What was done since the last scrum meeting?

  - Worked on the connecting the calendar to the database

- What is planned to be done until the next scrum meeting?

  - Continue working on the database and calendar

- What are the hurdles?

  - Firebase

< Jose Aguiar>:

- What was done since the last scrum meeting?

  - Working on calendar functionality

  - Fixing up issues with Firebase

- What is planned to be done until the next scrum meeting?

  - Finish setting up calendar functionality

  - Improving the calendar visuals

- What are the hurdles?

  - Working with/learning Firebase

<Eduardo Marcucci>:

- What was done since the last scrum meeting?

  - work on database technology

- What is planned to be done until the next scrum meeting?

  - Get familiar with new github environment

- What are the hurdles?

  - Learn new technology

<Mayelin Espino Gavilanes>:

- What was done since the last scrum meeting?

  - Get familiar with new firebase environment

- What is planned to be done until the next scrum meeting?

  - Start to work with the environment and implement a user story

- What are the hurdles?

  - Learn all of the new technology

<Alejandro Cartagena>:

- What was done since the last scrum meeting?

  - Run the environment and see the different components of the app.

- What is planned to be done until the next scrum meeting?

  - Start to implement the story that has to do with the audio in the app.

- What are the hurdles?

  - Learning how to import the sounds.