Sprint Planning Meeting Minutes:

Attendees: Eddie Brisoe, Mathew Duyvelaar, Daniel King, Daniel Luces, Rachel Quijano, Sybille Reiz

Start time: 7:00 P.M.

End time: 7:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Set up Git repository for all future code and documentation entries (4)

User Story 2:

Understanding swift storyboarding and its documentation (13)

User Story 3:

Set up environments for the use of Swift Storyboards (Xcode) (13)

User Story 4:

Begin researching tools to help build map system (5)

User Story 5:

Begin researching tools to help build database and/or CMS (5)

User Story 6:

Establish a ground for code review and documentation (3)

The team members indicated their willingness to work on the following user stories.

- Everyone

- Attempt to link all code together in one git repository (1)

- Looking at the videos on reviewing swift (2)

- Download and review Xcode (3)

- Looking at pros/cons of apple maps/google maps (4)

- Looking at pros/cons of using a database vs a headless CMS (5)

- Develop well written and readable code (6)

- Eddie Briscoe

  - Create an environment for all members to participate in and share knowledge they have gained