Daily Stand Up Meeting Minutes

Attendees: Eddie Briscoe, Mathew Duyvelaar, Daniel King, Rachel Quijano, Sybille Reiz, Renier Luces

Start time: 4:00 PM

End time: 4:30 PM

Eddie Briscoe - Capstone 2

● How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Worked on app design

● What is planned to be done for the next scrum meeting?

○ Help where needed

● What are the hurdles?

○ Starting a project from scratch

Mathew Duyvelaar - Capstone 2

● How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Continued learning Swift

● What is planned to be done for the next scrum meeting?

○ Keep researching Apple and Google maps API. Keep learning Swift

● What are the hurdles?

○ New to Swift

Daniel King - Capstone 2

●  How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Discussed FAQ section with Kathryna and continued learning Swift/Storyboard

● What is planned to be done for the next scrum meeting?

○ Continue learning Swift/Storyboard and brainstorm FAQ section vision.

● What are the hurdles?

○ Learning Swift/Storyboard is causing delays in beginning the development process.

Rachel Quijano - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Continuing XCode practice and research on Google Maps/Apple Maps APIs.

● What is planned to be done for the next scrum meeting?

○ Going to attempt implementation of the Google and Apple maps api in a practice ios app. This will show me first hand how each API would be implemented in our project.

● What are the hurdles?

○ Learning a new API on top of a new coding language.

Kathryna Sybille Reiz - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Conceptualizing the UI for the application and picking a color scheme. We may use inspiration from the Life360 app.

● What is planned to be done for the next scrum meeting?

○ Plan how to execute the UI using Swift storyboarding.

● What are the hurdles?

○ Learning a new language from scratch and how to apply our concepts onto the program.

Renier Luces - Capstone 2

How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Conducted more research on the Apple Maps Mapkit to see if it works well with the project and began research on Google Maps API.

● What is planned to be done for the next scrum meeting?

○ Finish researching the Google Maps API in order to provide the team with enough  information to make an informed decision on which API we would like to proceed with.

● What are the hurdles?

○ N/A