Sprint Retrospective Meeting Minutes

Attendees: Eddie Brisoe, Mathew Duyvelaar, Daniel King, Daniel Luces, Rachel Quijano, Sybille Reiz

Start time: 6:00 PM

End time: 6:15 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - The velocity estimate was relatively accurate. If anything we underestimated our velocity.

- Did we do a good job estimating the points (time required) for each user story?

  - No, some of the more open ended user stories (e.g. researching frameworks) required more points.

- Did each team member work as scheduled?

  - Each team member worked as scheduled.

What went right?

- The research done by the team has laid a good foundation to start working on the project.

How to address the issues in the next sprint?

- How to improve the process?

  - The user stories will need to be more specific and less open ended. The velocity will be increased to reflect the work of the team.

- How to improve the product?

  - Begin to build the product.