Daily Stand Up Meeting Minutes

Attendees: Eddie Briscoe, Mathew Duyvelaar, Daniel King, Rachel Quijano, Sybille Reiz, Renier Luces

Start time: 5:30 PM

End time: 6:00 PM

Eddie Briscoe - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished the UI for the login screen

● What is planned to be done for the next scrum meeting?

○ Create the database stuff for the login

● What are the hurdles?

○ Scheduling

Mathew Duyvelaar - Capstone 2

● How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Began working on map implementation.

● What is planned to be done for the next scrum meeting?

○ Meet with map group to consecutively work on the map implementation.

● What are the hurdles?

○ N/A

Daniel King - Capstone 2

●  How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Continued learning Swift/Storyboard functions including UITableviews and different navigation tabs.

● What is planned to be done for the next scrum meeting?

○ Continue learning Swift and discuss with Eddie and Kathryna about how to begin development for the navigation menu.

● What are the hurdles?

○ N/A

Rachel Quijano - Capstone 2

How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Continue to practice implementing Apple Mapkit and experimenting with the settings to create the map interface.

● What is planned to be done for the next scrum meeting?

○ Meet as a team to finalize the layout for the home page with the map interface.

● What are the hurdles?

○ Learning to use Apple Mapkit

Kathryna Sybille Reiz - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ More practice with swift and learning how to make a navigation menu with youtube tutorials.

● What is planned to be done for the next scrum meeting?

○ Just as above, and fulfilling the tasks assigned to us through our user stories.

● What are the hurdles?

○ Ensuring we can string together a functional application.

Renier Luces - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○  Found articles and threads showing how to build a rough draft for a map using Apple MapKit.

● What is planned to be done for the next scrum meeting?

○ Find more sources to help the team with building a rough draft map for the assignment.

● What are the hurdles?

○ N/A