Daily Stand Up Meeting Minutes

Attendees: Eddie Briscoe, Mathew Duyvelaar, Daniel King, Daniel Luces, Rachel Quijano, Sybille Reiz, Renier Luces

Start time: 6:00 PM

End time: 6:30 PM

Eddie Briscoe - Capstone 2

● How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Worked on CMS

● What is planned to be done for the next scrum meeting?

○ Continue to work on CMS

● What are the hurdles?

○ Starting a new CMS framework

Mathew Duyvelaar - Capstone 2

● How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Worked with the map team to start working on the functionality of the map.

● What is planned to be done for the next scrum meeting?

○ Continue working on the functionality of the map.

● What are the hurdles?

○ First time using IOS Mapkit.

Daniel King - Capstone 2

●  How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Continued learning Swift and Storyboard (Collection views and API processing).

● What is planned to be done for the next scrum meeting?

○ Continue Swift learning process and begin rough draft for navigation menu on personal file.

● What are the hurdles?

○ N/A

Rachel Quijano - Capstone 2

How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Implemented mapkit in a project and created custom annotations on it for practice.

● What is planned to be done for the next scrum meeting?

○ Will meet as a group to decide final layout for map interface.

● What are the hurdles?

○ Learning to use MapKit for the first time.

Kathryna Sybille Reiz - Capstone 2

How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Practice with swift and learning how to use a navigation bar on story boarding.

● What is planned to be done for the next scrum meeting?

○ Meet with teammate to agree on a color scheme and theme for the app.

● What are the hurdles?

○ Learning new software.

Renier Luces - Capstone 2

How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○  Worked with Matthew and Rachel on a rough draft for the map.

● What is planned to be done for the next scrum meeting?

○ Continue work on the rough draft for the map.

● What are the hurdles?

○ Never used Apple MapKit before.