Sprint Planning Meeting Minutes:

Attendees: Eddie Brisoe, Mathew Duyvelaar, Daniel King, Renier Luces, Rachel Quijano, Sybille Reiz

Start time: 6:00 P.M.

End time: 6:30 P.M.

After discussion, the velocity of the team was estimated to be 45

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

#7) Create a rough draft of a map interface for the app home screen: (15)

- A basic map rendered on a one page view

- The map should be movable/scrollable

- The map should be implemented using the apple maps kit

- One collaborative version should be uploaded to the git repo by the end of the sprint.

- Optionally: center the map based on the user’s location

- Optionally: add a nonfunctional search bar to the top of the screen

#8): Create a rough draft of a navigation menu for the app: (15)

- The menu should scalable to easily add more pages to the app

- The menu should use the color scheme from the #faq-team page on the discord

- For now the menu should be capable of navigating between two different blank views, map and faq.

- One collaborative version should be uploaded to the git repo by the end of the sprint.

- Optionally: Create the menu as a toggleable drawer with a hamburger menu button. (See Here)

#9) Create a login system for the app along with basic user data: (10)

- The login page should follow the the color scheme from the #faq-team page on the discord

- The login page should use Contentful to send and retrieve user requests

- One collaborative version should be uploaded to the git repo by the end of the sprint.

- Optionally: Create a sign up feature as well

#6) Establish a ground for code review and documentation: (5)

- Should be completed before the end of week 1

The team members indicated their willingness to work on the following user stories.

- Mathew Duyvelaar:

  - #7) Create a rough draft of a map interface for the app home screen

- Daniel King:

  - #8): Create a rough draft of a navigation menu for the app

- Renier Luces:

  - #7) Create a rough draft of a map interface for the app home screen

- Rachel Quijano:

  - #7) Create a rough draft of a map interface for the app home screen

- Sybille Reiz:

  - #8): Create a rough draft of a navigation menu for the app

- Eddie Briscoe:

  - #9) Create a login system for the app along with basic user data: (10)

  - #6) Establish a ground for code review and documentation: (5)