Sprint Retrospective Meeting Minutes

Attendees: Eddie Brisoe, Mathew Duyvelaar, Daniel King, Renier Luces, Rachel Quijano, Sybille Reiz

Start time: 5:00 PM

End time: 5:15 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - The velocity estimate was very accurate.

- Did we do a good job estimating the points (time required) for each user story?

  - No, user story #7 was underestimated in terms of the points required.

- Did each team member work as scheduled?

  - Each team member worked as scheduled.

What went right?

- The foundations for the map view, the navigation menu, and the login are very solid and will help further the project.

How to address the issues in the next sprint?

- How to improve the process?

  - User stories will need to be more specific in terms of acceptance criteria.

- How to improve the product?

  - Begin to integrate each user story together to make a usable product.