Sprint Review Meeting Minutes

Attendees: Eddie Brisoe, Mathew Duyvelaar, Daniel King, Renier Luces, Rachel Quijano, Sybille Reiz

Start time: 5:15 PM

End time: 5:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 7: Create a rough draft of a map interface for the app home screen (15)

- User Story 8: Create a rough draft of a navigation menu for the app (15)

- User Story 9: Create a login system for the app along with basic user data (10)

- User Story 6: Establish a ground for code review and documentation (5)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- N/A