Daily Stand Up Meeting Minutes

Attendees: Eddie Briscoe, Mathew Duyvelaar, Daniel King, Renier Luces, Rachel Quijano, Sybille Reiz

Start time: 6:15 PM

End time: 6:45 PM

Eddie Briscoe - Capstone 2

● How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Had sprint planning meeting and divided work for the new sprint

● What is planned to be done for the next scrum meeting?

○ Break down user story 10 to individualize the work

● What are the hurdles?

○ Big picture stuff

Mathew Duyvelaar - Capstone 2

● How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Learned more on Mapkit and Swift. Met to discuss new sprint.

● What is planned to be done for the next scrum meeting?

○ Work on the search bar.

● What are the hurdles?

○ N/A

Daniel King - Capstone 2

●  How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Completed tab bar branch with Kat

● What is planned to be done for the next scrum meeting?

○ Begin brainstorming account tab button and collection view for FAQ section

● What are the hurdles?

○ Ran into push issues with Github Branch that caused delays

Rachel Quijano - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Further research on making a functional search bar and location services.

● What is planned to be done for the next scrum meeting?

○ Work on user stories to add location services to the map homepage.

● What are the hurdles?

○ N/A

Kathryna Sybille Reiz - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Created a draft of a tab navigation that integrates the map.

● What is planned to be done for the next scrum meeting?

○ Include another view on a tab without the map.

● What are the hurdles?

○ Having to integrate multiple view controllers.

Renier Luces - Capstone 2

How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Was able to finally push and commit code to project GitHub with help from Rachel.

● What is planned to be done for the next scrum meeting?

○keep working to see which user story to tackle first this sprint.

● What are the hurdles?

○ none at the moment.