Daily Stand Up Meeting Minutes

Attendees: Eddie Briscoe, Mathew Duyvelaar, Daniel King, Renier Luces, Rachel Quijano, Sybille Reiz

Start time: 6:00 PM

End time: 6:30 PM

Eddie Briscoe - Capstone 2

● How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Familiarized myself with the map code

● What is planned to be done for the next scrum meeting?

○ Begin working on a way to push pins to the database

● What are the hurdles?

○ Working with new code

Mathew Duyvelaar - Capstone 2

● How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Continued working on making the search bar functional.

● What is planned to be done for the next scrum meeting?

○ Keep working on making the search bar work.

● What are the hurdles?

○ N/A

Daniel King - Capstone 2

●  How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Began learning UIMapKit, and have begun planning rough draft for account view controller

● What is planned to be done for the next scrum meeting?

○ Continue with rough draft planning/development and learning UIKit.

● What are the hurdles?

○ N/A

Rachel Quijano - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Researching modals in XCode/Swift for custom pin

● What is planned to be done for the next scrum meeting?

○ Begin implementing a pop up screen for placing a pin.

● What are the hurdles?

○ N/A

Kathryna Sybille Reiz - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Integrated the tab navigation.

● What is planned to be done for the next scrum meeting?

○ Work with the map team so that the tab navigation and other UI features work effectively together.

● What are the hurdles?

○ Making sure we backup all our code and implement changes correctly.

Renier Luces - Capstone 2

How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Was able to implement search bar code alongside faq teams code. I also made the pull request to merge the code to main.

● What is planned to be done for the next scrum meeting?

○Begin implementing the address searching capability for the search bar.

● What are the hurdles?

○ none at the moment