Daily Stand Up Meeting Minutes

Attendees: Eddie Briscoe, Mathew Duyvelaar, Daniel King, Renier Luces, Rachel Quijano, Sybille Reiz

Start time: 5:00 PM

End time: 5:30 PM

Eddie Briscoe - Capstone 2

● How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Added support to contentful for user pins

● What is planned to be done for the next scrum meeting?

○ Finish the contentful modifications

● What are the hurdles?

○ N/A

Mathew Duyvelaar - Capstone 2

● How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Worked on merging SwiftUI search bar into the main Swift Storyboard project.

● What is planned to be done for the next scrum meeting?

○ Continue trying to merge SwiftUI search bar into the main project, or find a different solution for adding in a search bar that uses storyboard only.

● What are the hurdles?

○ I’ve only worked with Swift Storyboard, not SwiftUI. I am not sure how to incorporate the search bar/ map that was made in SwiftUI to the main project which already has some map features completed. Likely have to redo the search bar using Storyboard only.

Daniel King - Capstone 2

●  How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Continued learning UIMapKit and rough drafting for Account page and Collection View

● What is planned to be done for the next scrum meeting?

○ Complete UIMapKit learning material and begin developing for account page and collection view.

● What are the hurdles?

○ N/A

Rachel Quijano - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Working on the confirm pin pop up screen.

● What is planned to be done for the next scrum meeting?

○ Finish on the confirm pin pop up screen.

● What are the hurdles?

○ N/A

Kathryna Sybille Reiz - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Integrating the tab navigation and merging branches on github.

● What is planned to be done for the next scrum meeting?

○ Complete user stories and update UI.

● What are the hurdles?

○ None

Renier Luces - Capstone 2

How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  looking how to implement the search bar to look for addresses and landmarks.

● What is planned to be done for the next scrum meeting?

○find a way to be able to have the search bar look for addresses

● What are the hurdles?

○ Do not have experience in making a search bar find addresses with MapKit.