Daily Stand Up Meeting Minutes

Attendees: Eddie Briscoe, Mathew Duyvelaar, Daniel King, Renier Luces, Rachel Quijano, Sybille Reiz

Start time: 6:00 PM

End time: 6:30 PM

Eddie Briscoe - Capstone 2

● How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Worked on user data

● What is planned to be done for the next scrum meeting?

○ finish user data

● What are the hurdles?

○ N/A

Mathew Duyvelaar - Capstone 2

● How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Kept working on searching addresses on a map.

● What is planned to be done for the next scrum meeting?

○ Hopefully finish the searches

● What are the hurdles?

○ Not fully understanding MapKit.

Daniel King - Capstone 2

●  How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Completed UIMapKit learning and began rough draft for user story 12

● What is planned to be done for the next scrum meeting?

○ Continue work on user story 12

● What are the hurdles?

○ Ran into some issues pushing commits to GitHub.

Rachel Quijano - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Worked on the pop up dialog for confirming pin.

● What is planned to be done for the next scrum meeting?

○ Get the pop up dialog working

● What are the hurdles?

○ N/A

Kathryna Sybille Reiz - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Integration of all branches on the github.

● What is planned to be done for the next scrum meeting?

○ Continue to work on user stories, how can we update the UI, merge branches, etc.

● What are the hurdles?

○ None at the moment.

Renier Luces - Capstone 2

How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Familiarizing myself with MapKit and testing to search addresses on the search bar.

● What is planned to be done for the next scrum meeting?

○ Make some progress in being able to find addresses on the search bar.

● What are the hurdles?

○ None at the moment.