Sprint Planning Meeting Minutes:

Attendees: Eddie Brisoe, Mathew Duyvelaar, Daniel King, Renier Luces, Rachel Quijano, Sybille Reiz

Start time: 6:00 P.M.

End time: 6:30 P.M.

After discussion, the velocity of the team was estimated to be 40

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

#10) Add functionality to the search bar in the map screen: (10)

- Needs to be able to search using:

  - Names of landmarks (Alligator Reef, Pennekamp Park)

  - Addresses/locations

  - Coordinates

- The search bar should pull up the keyboard when tapped and search when the user presses enter

- Needs to pan the map to the searched location

- Must drop a pin (different to the lionfish pin) down on the searched location

#11) Add location services to map: (5)

- Add some kind of button to the lower right corner of the map

- When pressed, the map should center around the user’s location

- Must drop a pin (different to the lionfish pin) down on the user’s location

#12) Create Account View and About section in FAQ view (10)

- The menu should have 3 options: account information, map, and FAQ section

- The account information and faq buttons should route to separate blank views

- FAQ view should also include About information

- All map and menu related files should be renamed to informative names (i.e. ViewController.swift -> MapViewController.swift, ViewController.swift -> NavigationViewController.swift)

- Views, controllers, assets, etc should all be separated into different folders

#13) Begin Collection View for FAQ Section: (10)

- User can see frequently asked questions and scroll through list.

#14) Upload pins to database: (10)

- Whenever a user adds a pin, the pin should be uploaded to the database to render on the map

- The map should read in all pins from the database and render them on startup

The team members indicated their willingness to work on the following user stories.

- Mathew Duyvelaar:

  - 10) Add functionality to the search bar

- Renier Luces:

  - 10) Add functionality to the search bar.

- Rachel Quijano:

  - #11) Add location services to map

- Daniel King:

  - 12) Create Account View and About section in FAQ view

  - 13) Begin Collection View for FAQ Section

- Sybille Reiz:

  - 12) Create Account View and About section in FAQ view (10).

  - 13) Begin Collection View for FAQ  Section (10).

- Eddie Briscoe:

  - #14) Upload pins to database: