Daily Stand Up Meeting Minutes

Attendees: Eddie Briscoe, Mathew Duyvelaar, Daniel King, Renier Luces, Rachel Quijano, Sybille Reiz

Start time: 6:00 PM

End time: 6:30 PM

Eddie Briscoe - Capstone 2

● How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Discovered an issue with using Contentful as our CMS

● What is planned to be done for the next scrum meeting?

○ Look at a way to work around the issue or find a new database

● What are the hurdles?

○ Replacing the work already done

Mathew Duyvelaar - Capstone 2

● How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○Continued working on search bar details.

● What is planned to be done for the next scrum meeting?

○ Continue working on the search bar details.

● What are the hurdles?

○ N/A

Daniel King - Capstone 2

●  How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Met with Kathryna and discussed development plans for FAQ and About Us section

● What is planned to be done for the next scrum meeting?

○ Continue developing the collection view for FAQ section

● What are the hurdles?

○ N/A

Rachel Quijano - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Reviewing code that has been pushed by the map team so far and figure out how to implement my code onto it.

● What is planned to be done for the next scrum meeting?

○ Implement my changes with the rest of the map team.

● What are the hurdles?

○ N/A

Kathryna Sybille Reiz - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Met with Daniel to discuss the rest of the work we need to implement for this sprint.

● What is planned to be done for the next scrum meeting?

○ Wait for Map team to merge search bar into branch so we can push our changes.

● What are the hurdles?

○ None at the moment.

Renier Luces - Capstone 2

How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  looked over the map code that has been pushed and worked with it to perfect the search bar.

● What is planned to be done for the next scrum meeting?

○ make some progress on perfecting the search bar for the project.

● What are the hurdles?

○ none at the moment.