Daily Stand Up Meeting Minutes

Attendees: Eddie Briscoe, Mathew Duyvelaar, Daniel King, Renier Luces, Rachel Quijano, Sybille Reiz

Start time: 6:00 PM

End time: 6:30 PM

Eddie Briscoe - Capstone 2

● How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ worked on backlog grooming

● What is planned to be done for the next scrum meeting?

○ figure out the last story for the week

● What are the hurdles?

○ N/A

Mathew Duyvelaar - Capstone 2

● How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Started researching for how to create a survey using the pin system.

● What is planned to be done for the next scrum meeting?

○ Start working on making the survey.

● What are the hurdles?

○ N/A

Daniel King - Capstone 2

●  How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Scheduled meeting with Kat and Eddie to discuss sub menu section

● What is planned to be done for the next scrum meeting?

○ Meet with Kat and Eddie and begin plans for remaking sub menu and FAQ section

● What are the hurdles?

○ N/A

Rachel Quijano - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Began implementing text fields on alert controller to input information about lionfish pin.

● What is planned to be done for the next scrum meeting?

○ Continue to work on lionfish pin details.

● What are the hurdles?

○ N/A

Kathryna Sybille Reiz - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Planned to meet with Daniel so we could plan how to divide the focus of our user story this sprint.

● What is planned to be done for the next scrum meeting?

○ Implement the extra views on the FAQ tab.

● What are the hurdles?

○ None at the moment.

Renier Luces - Capstone 2

How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Researched how to make a modal screen and how they function.

● What is planned to be done for the next scrum meeting?

○ look at ways to implement the modal screen into the app.

● What are the hurdles?

○  None at the moment.