Daily Stand Up Meeting Minutes

Attendees: Eddie Briscoe, Mathew Duyvelaar, Daniel King, Renier Luces, Rachel Quijano, Sybille Reiz

Start time: 6:00 PM

End time: 6:30 PM

Eddie Briscoe - Capstone 2

● How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Continued working on pin pushing

● What is planned to be done for the next scrum meeting?

○ Continue to work on pin pushing

● What are the hurdles?

○ Not having an SDK

Mathew Duyvelaar - Capstone 2

● How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Went back and researched on fixing a search bar related issue.

● What is planned to be done for the next scrum meeting?

○ Hopefully fix the search bar issue.

● What are the hurdles?

○ Not having enough knowledge in Swift on how to change the input button for a search bar.

Daniel King - Capstone 2

●  How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Met with Eddie and Kat to discuss the sub menu in the FAQ section.

● What is planned to be done for the next scrum meeting?

○ Begin working on the collection view sub menu as Eddie specified.

● What are the hurdles?

○ N/A

Rachel Quijano - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Added survey to confirm pin screen asking for lionfish information. Lionfish pins now display the inputted information when tapped.

● What is planned to be done for the next scrum meeting?

○ Error handling with inputs ex. If the user types in a value that is not a number for water depth as well as stylizing.

● What are the hurdles?

○ N/A

Kathryna Sybille Reiz - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Met with Daniel and Eddie to clarify the navigation menu’s look and handle.

● What is planned to be done for the next scrum meeting?

○ Implement changes and push to GitHub.

● What are the hurdles?

○ None at the moment.

Renier Luces - Capstone 2

How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ begun work on coding the modal screen.

● What is planned to be done for the next scrum meeting?

○ Make more progress on coding the modal screen for the pins.

● What are the hurdles?

○  None at the moment.