Sprint Planning Meeting Minutes:

Attendees: Eddie Brisoe, Mathew Duyvelaar, Daniel King, Renier Luces, Rachel Quijano, Sybille Reiz

Start time: 6:00 P.M.

End time: 6:30 P.M.

After discussion, the velocity of the team was estimated to be 30

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

#14) Upload pins to database (5)

- Whenever a user adds a pin, the pin should be uploaded to the database to render on the map

- The map should read in all pins from the database and render them on startup

#16) Create a survey in the confirmation screen before the user uploads a pin (5)

- User should be prompted to fill in information about water depth (int), number of lionfish spotted (int), and optional comments (string)

- There should be submit and cancel buttons

#17) Begin to populate FAQ sections with general information about how to locate/catch/safely handle lionfish (10)

- Information will be provided to team members

- The FAQ sections should be able to handle videos/images

- The sections should be able to scroll if there is too much information for the screen

#18) Create a modal screen to pull up information about pins when tapped (5)

- Must be able to request information from database

- Database information will be provided for team members

The team members indicated their willingness to work on the following user stories.

- Mathew Duyvelaar:

  - 16) Create a survey in the confirmation screen before the user uploads a pin.

- Renier Luces:

  - 18) Create a modal screen to pull up information about pins when tapped (5)

- Rachel Quijano:

  - #16) Create a survey in the confirmation screen before the user uploads a pin

- Daniel King:

  - #17)  Begin to populate FAQ sections with general information about how to locate/catch/safely handle lionfish.

- Kathryna Reiz:

  - #17)  Begin to populate FAQ sections with general information about how to locate/catch/safely handle lionfish.

- Eddie Briscoe:

  - #14) Upload pins to database: