Daily Stand Up Meeting Minutes

Attendees: Eddie Briscoe, Mathew Duyvelaar, Daniel King, Renier Luces, Rachel Quijano, Sybille Reiz

Start time: 6:30 PM

End time: 7:00 PM

Eddie Briscoe - Capstone 2

● How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Created first html page for FAQ section

● What is planned to be done for the next scrum meeting?

○ Make the account page

● What are the hurdles?

○ N/A

Mathew Duyvelaar - Capstone 2

● How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Met with the team to start merging all of the branches together.

● What is planned to be done for the next scrum meeting?

○ Continue merging all of the code together.

● What are the hurdles?

○ Different parts of the project conflicting in merging.

Daniel King - Capstone 2

●  How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Met with entire team to demo working code, and plan stories for the next sprint.

● What is planned to be done for the next scrum meeting?

○ Begin research on front-end strategies for FAQ section.

● What are the hurdles?

○ N/A

Rachel Quijano - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Met with the team and discussed what we will work on moving forward.

● What is planned to be done for the next scrum meeting?

○ Merge the code on github and begin working on front end and error checking changes

● What are the hurdles?

○ N/A

Kathryna Sybille Reiz - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Met with teammates and divided polishing work.

● What is planned to be done for the next scrum meeting?

○ Work through user stories after branches have been merged.

● What are the hurdles?

○ None at the moment

Renier Luces - Capstone 2

How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Start looking at what designs can be used for the nav bar.

● What is planned to be done for the next scrum meeting?

○ Start learning how to do frontend with Swift.

● What are the hurdles?

○ none at the moment