Sprint Planning Meeting Minutes:

Attendees: Eddie Brisoe, Mathew Duyvelaar, Daniel King, Renier Luces, Rachel Quijano, Sybille Reiz

Start time: 6:30 P.M.

End time: 7:00 P.M.

After discussion, the velocity of the team was estimated to be 50

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

#19) Merge all branches together on github (20)

- We should have one main branch containing user stories 1-18 (sprints 1-4) by the end of the sprint

- If possible, the stories from this sprint should also be merged into main

#20) Create simple HTML pages to populate FAQ sections (10)

- The pages should have information for the Fishing, Cleaning, Cooking, Environmental impacts, and about us pages

#21) Create account page for nav bar (5)

- The “About” page on the nav bar should be replaced with an account page

- The account page should display username, have a reset password feature, a “member since” section, and the amount of pins set section

- Should include a logout button

#22) Reform look of nav bar (5)

- Team members have full freedom to develop their own look

- Only requirement is bigger navigation buttons (maybe explore icons instead of text buttons

#23) Reform look of FAQ section (5)

- Team members should explore changing margins, button icons, font, etc

- Team members have full freedom to develop their own look

#24) Integrate modal pin screen to work with database(5)

- Must be able to request information from database

- Database information will be provided for team members

#25) Polish confirm pin modal and map view screen UI

- Don’t allow the user to put invalid input when confirming lionfish pin

- Fix UI on map view screen such as center location button

- Integrate lionfish information modal screen with the database

#26) Make cohesive icons & app button design with chosen color palette (5)

The team members indicated their willingness to work on the following user stories.

- Mathew Duyvelaar:

  - #19) Merge all branches together on github (20)

- Renier Luces:

  - #22) Reform look of nav bar (5)

- Rachel Quijano:

  - #25) Polish pin modals and map view screen UI

- Daniel King:

  - #23) Reform look of FAQ section (5)

- Kathryna Reiz:

  - #23) Reform look of FAQ section (5)

  - #26) Make cohesive icons and app button design with chosen color palette (5)

- Eddie Briscoe:

  - #20) Create simple HTML pages to populate FAQ sections (10)

  - #21) Create account page for nav bar (5)