Daily Stand Up Meeting Minutes

Attendees: Eddie Briscoe, Mathew Duyvelaar, Daniel King, Renier Luces, Rachel Quijano, Sybille Reiz

Start time: 6:00 PM

End time: 6:30 PM

Edward Briscoe - Capstone 2

● How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Finished the FAQ pages

● What is planned to be done for the next scrum meeting?

○ Groom the backlog for next sprint

● What are the hurdles?

○ N/A

Mathew Duyvelaar - Capstone 2

● How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Fixed an issue on the map concerning the user’s location pin

● What is planned to be done for the next scrum meeting?

○ Keep searching for issues and fixing them.

● What are the hurdles?

○ N/A

Daniel King - Capstone 2

●  How many hours did you work since the last meeting?

○ 2 Hours

● What was done since the last scrum meeting?

○ Decided on a single column view for FAQ section and made plans with Kat for final touch ups

● What is planned to be done for the next scrum meeting?

○ Finish writing functionality for custom button images and search for tab bar images.

● What are the hurdles?

○ N/A

Rachel Quijano - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Bug fixing and QOL changes

● What is planned to be done for the next scrum meeting?

○ Bug fixing and QOL changes

● What are the hurdles?

○ N/A

Kathryna Sybille Reiz - Capstone 2

How many hours did you work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Designed a single column view for the FAQ section

● What is planned to be done for the next scrum meeting?

○ Make icons for the cells

● What are the hurdles?

○ N/A

Renier Luces - Capstone 2

How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Added some extra polish for the design of the nav bar before finalizing the code to be pushed

● What is planned to be done for the next scrum meeting?

○ Push the final completed code to GitHub branch.

● What are the hurdles?

○ none at the moment.