Sprint Planning Meeting Minutes:

Attendees: Eddie Brisoe, Mathew Duyvelaar, Daniel King, Renier Luces, Rachel Quijano, Sybille Reiz

Start time: 6:30 P.M.

End time: 7:00 P.M.

After discussion, the velocity of the team was estimated to be 50

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

#25) General bug detection/fixing: (10)

- Every team member should sign up for an account (don’t use a real password)

- Every team member should place down pins with expected and unexpected values

- Every team member should explore the faq section (including navigation links on any of the web views)

- Every team member should explore the account page to validate values being presented to the user

#26) Work on project deliverables: (30)

- More details on individual posters/videos and other deliverables will be provided to the team members and updated in the backlog grooming meeting of this sprint

- The product owner has decided that 2 weeks is a more appropriate timeframe for working on deliverables in order to ensure a professional look and smooth bundling of the app and other packages.

#27) Merge all new front end aspects into the main branch of GitHub (10)

The team members indicated their willingness to work on the following user stories.

- Mathew Duyvelaar:

  - #25) General bug detection/fixing

  - #26) Work on project deliverables

- Renier Luces:25 General Bug

- Rachel Quijano:

  - #25) General bug detection/fixing

  - #26) Work on project deliverables: (30)

- Daniel King:

  - #25) General bug detection/fixing

  - #26) Work on project deliverables

- Kathryna Reiz:

  - #25) General bug detection/fixing

  - #26) Work on project deliverables

- Eddie Briscoe:

  - #25) General bug detection/fixing: (10)