Sprint Planning Meeting Minutes:

Attendees: Eddie Brisoe, Mathew Duyvelaar, Daniel King, Renier Luces, Rachel Quijano, Sybille Reiz

Start time: 6:30 P.M.

End time: 7:00 P.M.

After discussion, the velocity of the team was estimated to be 60

The product owner chose the following user stories to be done during the next sprint. All user stories must be submitted by Wednesday April 19th by 5pm unless otherwise stated.

#28) Preparation for final deliverables: (5)

- Posters will be submitted by Monday April 17th by 7pm

- All code must be merged to the main branch by Monday April 24th to be included in the final zip file

#29) README file: (5)

- A readme file must be added and populated in the github explaining the project structure

- More detailed instructions can be found in the Final Deliverable Zip File Assignment on Canvas

- The readme must be finished by Monday April 24th

#30) Final Deliverable Documents: (20)

- A User Manual Must be created

- An installation guide must be created (for future developers, not users)

- A shortcomings/wishlist document must be created

- These documents must be combined with all scrum documents and UML diagrams into one word document with a table of contents.

- See examples here: https://users.cs.fiu.edu/~sadjadi/Teaching/SeniorProject/Deliverables/

#31) Final Presentation: (10)

- The baby feed presentation found here will be used as a guide: https://users.cs.fiu.edu/~sadjadi/Teaching/SeniorProject/Deliverables/223-FA22/

#32) Final Videos: (20)

- The baby feed videos found here will be used as a guide:

https://users.cs.fiu.edu/~sadjadi/Teaching/SeniorProject/Deliverables/223-FA22/

- There should be 4 videos:

  - One explaining the user manual

  - One explaining the installation guide

  - One explaining the shortcomings

  - One introducing the project

The team members indicated their willingness to work on the following user stories.

- Mathew Duyvelaar:

  - User Story #30: User Manual Must be created

  - User Story #32: Demo Video, explaining the user manual

- Renier Luces:

  - User Story #30: These documents must be combined with all scrum documents and UML diagrams into one word document with a table of contents.

- Rachel Quijano:

  - #30) Final Deliverable Documents: User Manual

  - #32) Final Videos: One explaining the installation guide and user manual

- Daniel King:

  - User Story #29: README file

- Kathryna Reiz:

  - User Story #32: One video explaining the shortcomings

  - User Story #31

- Eddie Briscoe:

  - User story #30: wishlist document

  - User story #31

  - User story #32: introduction video