Sprint Backlog Grooming Meeting Minutes: Evers Perez, Keiss De Los Santos, Kendy Megene, Kyle Zimmer, Jose Orozco

Project: VIRS-Vocabulary-In-Reading

Attendees: Evers Perez, Keiss De Los Santos, Kendy Megene, Kyle Zimmer, Jose Orozco

Start time: 5:30 PM

End time: 6:00 PM

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 2 – Link words to grade level

- User Story 3 – Find error in uploading pdfs and docs

- User Story 4 – Research on mobile application

- User Story 5 – Fix Hyphenated words

- User Story 6 – Implement OCR on image processing

- User Stroy 7 – Add terms and explanation page

The following user stories were created/discussed/refined/prioritized.

- The following stories were created ( Velocity is 3 hours per story )

- Evers Perez

  - User Story 6 – Implement OCR on image processing

- Keiss De Los Santos

  - User Story 2 – Link words to grade level

- Kendy Megene

  - User Story 5 – Fix Hyphenated words

- Kyle Zimmer

  - User Story 4 – Research on mobile application

- Jose Orozco

  - User Story 3 – Find error in uploading pdfs and docs