Sprint Planning Meeting Minutes:

Attendees: Evers Perez, Keiss De Los Santos, Kendy Megene, Kyle Zimmer, Jose Orozco, Eric Dwyer

Start time: 5:30 P.M

End time: 6:00 P.M

After discussion, the velocity of the team was estimated to be 1 story worth 3 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1 – Link words to grade level

- User Story 2 – Find error in uploading pdfs and docs

- User Story 3 – Research how the mobile app works

- User Story 4 – Fix the styling for the reset button

- User Story 5 – Find out how to make OCR work

The team members indicated their willingness to work on the following user stories.

- Evers Perez

- User Story 5 – Find out how to make OCR work

- Keiss De Los Santos

- User Story 1 – Link words to grade level

- Kendy Megene

- User Story 4 – Fix the styling for the reset button

- Kyle Zimmer

- User Story 3 – Research how the mobile app works

- Jose Orozco

- User Story 2 – Find error in uploading pdfs and docs