Sprint Review Meeting Minutes

Evers Perez, Keiss De Los Santos, Kendy Megene, Kyle Zimmer, Jose Orozco

Start time: 5:30 PM

End time: 6:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1 – Link words to grade level

- User Story 2 – Find error in uploading pdfs and docs

- User Story 3 – Research on mobile application

- User Story 4 – Fix Hyphenated words

- User Story 5 – Implement OCR on image processing

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 6 – Research on mobile application

- User Story 7 – Add terms and explanation page