Sprint Planning Meeting Minutes:

Attendees: Evers Perez, Keiss De Los Santos, Kendy Megene, Kyle Zimmer, Jose Orozco, Eric Dwyer

Start time: 5:30 P.M

End time: 6:00 P.M

After discussion, the velocity of the team was estimated to be 1 story worth 3 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1 – Link words to grade level

User Story 2 – Find error in uploading pdfs and docs

User Story 3 – Research how the mobile app works

User Story 4 – Implement help page explaining all terms

User Story 5 – Find ways to implement a new feature: allow users to track their progress

User Story 6 – Implement multi-filtering on grade level

 

The team members indicated their willingness to work on the following user stories.

Evers Perez

User Story 5 – Find ways to implement a new feature: allow users to track their progress

Keiss De Los Santos

User Story 1 – Link words to grade level

Kendy Megene

User Story 4 – Implement help page explaining all terms

Kyle Zimmer

User Story 3 – Research how the mobile app works

Jose Orozco

User Story 2 – Find error in uploading pdfs and docs