Florida International University

School of Computing and Information Science

Final Deliverable

Project:

# Vocabulary In Reading Study

Current Team Members: Evers Perez, Jose Orozco, Keiss De Los Santos , Kendy Megene, Kyle Zimmer

Product Owners: Eric Dwyer

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software

and associated documentation files (the "Software"), to deal in the Software without restriction,

including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense,

and/or sell copies of the Software, and to permit persons to whom the Software is furnished to

do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or

substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS

OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF

MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT.

IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY

CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT

OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE

OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

# Abstract

This document goes over the Vocabulary in Reading Study mission and the software solutions that were implemented. The purpose of Vocabulary in Reading Study is to provide English language learners and educators with a tool that will allow them to break down the difficulty of any given word in a text as well as the text itself. We have further improved the software and added new features that better assist the user’s learning goals.

# Introduction

## Current System

This is the tenth iteration of the application. The current system is hosted on AWS (Amazon

Web Servers) on an on-demand EC2 instance. It uses AWS RDS with MySQL for the database,

Spring MVC, and Angular/Typescript. Currently the system can analyze text from either typed text submitted through a form or by uploading a file. The website can support the following file extensions: .docx, .pdf,  .png and .jpeg. The extensions for the documents, pdfs, and images has been fixed and is now working on the live website. The site gives the user the option to “enhance text” which shows the difficulty of the words found in the text and displays dictionary definitions of the words once you click on them. There is also the statistics feature that gives an in-depth analysis of the text. There is a translator that translates text to many languages. Users can also create profiles as well as test their vocabulary with tests to assess their progression in learning English. There are administrative tools for the product owners to add and remove words from the dictionary/essential words list. The application now has a corresponding grade level for words which can be sorted through.

## Purpose of the New System

This semester, we were able to link several words to a specific grade level to better assist the user depending on their level. We created filters that can filter through the selected grade level as well. We created more functionality to the translate part of the website with a bug fix in characters remaining and an addition to the button. We were able to improve the word list for the analyzing text feature by cleaning the words and removing duplicates. Hyphenated words now have better functionality and can find each word individually. The cost of the website was also reduced by 86% so it is more efficiently using resources. We fixed the following bugs.

- Fixed bug in program which made it so the project wouldn’t start.

- Fixed the issue in document, pdf, and image uploads not working.

- Fixed characters left remaining in translate section.

- Fixed unnecessary characters appearing in word list when analyzing.

Overall, the user will have a better time utilizing the VIRS application with the changes we made.

# User Stories

## Implemented User Stories

User Story [#1] -Debug startup (10 points)

Title: As a software developer, I would like to run the project environment on my personal computer in order to make the necessary changes and improvements to the website.

Acceptance Criteria:

Acceptance Criteria 1: Developer can view the front-end on localhost:4200

Acceptance Criteria 2: Developer can successfully build the backend user virs.cmd with no errors

Acceptance Criteria 3: Developer can view the entire application on localhost:8080

Acceptance Criteria 4: Developer can make edits and have the application reflect those changes on localhost:8080

Estimate: 5* 4 = 20 points

User Story [#2] – Remove duplicate words in categories

Title: As a user I want to be able to see only a single instance of the analyzed word from the word list.

Acceptance Criteria:

Acceptance Criteria 1: The word only appears once in the word list for the analyzed words.

Estimate: 5* 4 = 20 points

User Story [#3] - Fix characters left to translate.

Title: As a user I want to see how many characters left that I am able to translate.

Acceptance Criteria:

Acceptance Criteria 1: The number properly goes down when translating the words.

Estimate: 5* 4 = 20 points

User Story [#4] – Link words to grade level

Title: As a user I want to see what words correspond to what grade level.

Acceptance Criteria:

Acceptance Criteria 1: The words have a grade level next to them.

Estimate: 5* 4 = 20 points

User Story [#5] – Find error in uploading pdfs and docs

Title: As a user I want to be able to upload pdfs and documents to the website.

Acceptance Criteria:

Acceptance Criteria 1: When the user submits a pdf or document the website allows the action and correctly analyzes it.

Estimate: 5* 4 = 20 points

User Story [#6] – Research on mobile application

Title: Find out the errors occurring for the mobile application.

Acceptance Criteria:

Acceptance Criteria 1: Successfully identified that there were account issues for both mobile applications.

Estimate: 5* 4 = 20 points

User Story [#7] – Fix hyphenated words

Title: As a user I want to be able to understand hyphenated words better

Acceptance Criteria:

Acceptance Criteria 1: Application analyzing both sides of hyphenated word for better understanding.

Estimate: 5* 4 = 20 points

User Story [#8] – Implement OCR on image processing.

Title: As a user I want to be able to upload and analyze images.

Acceptance Criteria:

Acceptance Criteria 1: User can now upload images and have it analyzed.

Estimate: 5* 4 = 20 points

## Pending User Stories

User Story [#9] – Multi-filtering on grade level.

Title: As a user I want to be able to filter by grade level as well as with other filters.

Acceptance Criteria:

Acceptance Criteria 1: User can filter search by grade level along with other filters.

Estimate: 5* 4 = 20 points

User Story [#10] – Track progress.

Title: As a user I want to be able to track my vocabulary progress over time.

Acceptance Criteria:

Acceptance Criteria 1: User can use the application to track their progress over a period of time.

Estimate: 5* 4 = 20 points

# Project Plan

This section describes the planning that went into the realization of this project. This project

incorporated the agile development techniques and as such required the sprints to be planned.

These sprint plannings are detailed in the section. This section also describes the components,

both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

Note: This list of hardware and software stayed the same throughout this semester, so this

is the list made by the previous team.

### Hardware

- Computer running Linux, Mac OS or windows.

- For the deployed application make sure you stay within the AWS server constraints

- 64bit Amazon Linux 2017.03 v2.5.5 running Java 8

### Software

The following list is the software used in the application. Note that it is quite extensive and includes all the development layers of the stack.

#### Front end

- Angular 4.3.1

- Ng-Bootstrap 1.0.0

- Ng-Translate 7.0.0

- Chat.js 2.7.1

- Font-Awesome 4.7.0

- Ng2-Charts 1.6.0

- Rxjs 5.1.0

- Jasmine 2.5.45

- Karma 1.7

- Typescript 2.3.3

#### Back end

- Maven 3.5

  - Commons-lang3 3.4

  - HikariCP 1.5.6.RELEASE

  - Jai-imageio-core 1.3.1

  - Jai-imageio-jpeg2000 1.3.0

  - Jasypt-spring-boot-starter 1.16

  - Levigo-jbig2-imageio 2.0

  - Mysql-connector-java 1.5.6.RELEASE

  - Opencsv 3.3

  - Opencv 3.2.0-1

  - Spring-boot-starter-data-jpa 1.5.6.RELEASE

  - Spring-boot-starter-security 1.5.6.RELEASE

  - Spring-boot-starter-test 1.5.6.RELEASE

  - Spring-boot-starter-web 1.5.6.RELEASE

  - Springfox-swagger-ui 2.7.0

  - Springfox-swagger2 2.7.0

  - Sqlite-jdbc 1.5.6.RELEASE

  - Tess4j 3.4.1

  - Thucydides-core 0.9.275

  - Tika-parsers 1.16

- Tesseract 3.05.01

- Leptonica 1.74.4

- Mysql 14.14

- Java 1.8.0

- Spring Developer Suite 3.9

#### iOS

- Xcode 12.1 (or latest version of xcode)

- Swift 5 (Storyboards not SwiftUI)

- Command line tools 9.2

#### Other

- Git 2.14.1

- Bash 3.2.57

# Sprints Plan

## Sprint 1

Sprint Planning Meeting Minutes:

Attendees: Evers Perez, Keiss De Los Santos, Kendy Megene, Kyle Zimmer, Jose Orozco, Eric Dwyer

Start time: 5:30 P.M

End time: 6:00 P.M

After discussion, the velocity of the team was estimated to be 1 story worth 3 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1 – Debug startup

- User Story 2 – Link words to grade level

- User Story 3 – Find error in uploading pdfs and docs

- User Story 4 – Remove duplicate words in categories

- User Story 5 – Fix characters left to translate

- User Story 6 – Find out how to make OCR work

The team members indicated their willingness to work on the following user stories.

- Evers Perez

- User Story 1 – Debug startup

- User Story 6 – Find out how to make OCR work

- Keiss De Los Santos

- User Story 1 – Debug startup

- User Story 2 – Link words to grade level

- Kendy Megene

- User Story 1 – Debug startup

- User Story 5 – Fix characters left to translate

- Kyle Zimmer

- User Story 1 – Debug startup

- User Story 4 – Remove duplicate words in categories

- Jose Orozco

- User Story 1 – Debug startup

- User Story 3 – Find error in uploading pdfs and docs

## Sprint 2

Sprint Planning Meeting Minutes:

Attendees: Evers Perez, Keiss De Los Santos, Kendy Megene, Kyle Zimmer, Jose Orozco, Eric Dwyer

Start time: 5:30 P.M

End time: 6:00 P.M

After discussion, the velocity of the team was estimated to be 1 story worth 3 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1 – Link words to grade level

- User Story 2 – Find error in uploading pdfs and docs

- User Story 3 – Remove duplicate words in categories

- User Story 4 – Fix characters left to translate

- User Story 5 – Find out how to make OCR work

The team members indicated their willingness to work on the following user stories.

- Evers Perez

- User Story 5 – Find out how to make OCR work

- Keiss De Los Santos

- User Story 1 – Link words to grade level

- Kendy Megene

- User Story 4 – Fix characters left to translate

- Kyle Zimmer

- User Story 3 – Remove duplicate words in categories

- Jose Orozco

- User Story 2 – Find error in uploading pdfs and docs

## Sprint 3

Sprint Planning Meeting Minutes:

Attendees: Evers Perez, Keiss De Los Santos, Kendy Megene, Kyle Zimmer, Jose Orozco, Eric Dwyer

Start time: 5:30 P.M

End time: 6:00 P.M

After discussion, the velocity of the team was estimated to be 1 story worth 3 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1 – Link words to grade level

- User Story 2 – Find error in uploading pdfs and docs

- User Story 3 – Research how the mobile app works

- User Story 4 – Fix the styling for the reset button

- User Story 5 – Find out how to make OCR work

The team members indicated their willingness to work on the following user stories.

- Evers Perez

- User Story 5 – Find out how to make OCR work

- Keiss De Los Santos

- User Story 1 – Link words to grade level

- Kendy Megene

- User Story 4 – Fix the styling for the reset button

- Kyle Zimmer

- User Story 3 – Research how the mobile app works

- Jose Orozco

- User Story 2 – Find error in uploading pdfs and docs

## Sprint 4

Sprint Planning Meeting Minutes:

Attendees: Evers Perez, Keiss De Los Santos, Kendy Megene, Kyle Zimmer, Jose Orozco, Eric Dwyer

Start time: 5:30 P.M

End time: 6:00 P.M

After discussion, the velocity of the team was estimated to be 1 story worth 3 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1 – Link words to grade level

User Story 2 – Find error in uploading pdfs and docs

User Story 3 – Research how the mobile app works

User Story 4 – Implement help page explaining all terms

User Story 5 – Find ways to implement a new feature: allow users to track their progress

User Story 6 – Implement multi-filtering on grade level 
 
 
 
The team members indicated their willingness to work on the following user stories.

Evers Perez

User Story 5 – Find ways to implement a new feature: allow users to track their progress

Keiss De Los Santos

User Story 1 – Link words to grade level

Kendy Megene

User Story 4 – Implement help page explaining all terms

Kyle Zimmer

User Story 3 – Research how the mobile app works

Jose Orozco

User Story 2 – Find error in uploading pdfs and docs

## Sprint 5

Sprint Planning Meeting Minutes:

Attendees: Evers Perez, Keiss De Los Santos, Kendy Megene, Kyle Zimmer, Jose Orozco, Eric Dwyer

Start time: 5:30 P.M

End time: 6:00 P.M

After discussion, the velocity of the team was estimated to be 1 story worth 3 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1 – Link words to grade level

User Story 2 – Find error in uploading pdfs and docs

User Story 3 – Implement help page explaining all terms

User Story 4 – Find ways to implement a new feature: allow users to track their progress

User Story 5 – Implement multi-filtering on grade level

User Story 6 – Research how the mobile app works

The team members indicated their willingness to work on the following user stories.

- Evers Perez

- User Story 4 – Find ways to implement a new feature: allow users to track their progress

- Keiss De Los Santos

- User Story 3 – Implement help page explaining all terms

- Kendy Megene

- User Story 4 – Fix the styling for the reset button

- Kyle Zimmer

- User Story 6 – Research how the mobile app works

- Jose Orozco

- User Story 2 – Find error in uploading pdfs and docs

## Sprint 6

Sprint Planning Meeting Minutes:

Attendees: Evers Perez, Keiss De Los Santos, Kendy Megene, Kyle Zimmer, Jose Orozco, Eric Dwyer

Start time: 5:30 P.M

End time: 6:00 P.M

After discussion, the velocity of the team was estimated to be 1 story worth 3 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1 – Link words to grade level

User Story 2 – Find error in uploading pdfs and docs

User Story 4 – Implement help page explaining all terms

User Story 5 – implementing the new feature

User Story 6 – Implement multi-filtering on grade lev

The team members indicated their willingness to work on the following user stories.

- Evers Perez

- User Story 5 – Find ways to implement a new feature: allow users to track their progress

- Keiss De Los Santos

- User Story 1 – Link words to grade level

- Kendy Megene

- User Story 4 – Implement help page explaining all terms

- Kyle Zimmer

- User Story 6 – Implement multi-filtering on grade lev

- Jose Orozco

- User Story 2 – Find error in uploading pdfs and docs

# System Design

This section contains information on the design decisions that went into this project. The

architecture patterns are outlined and explained. The entire system is shown in a package

diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

Note: Our System Design Section has not changed this semester, so the following System Design info is the same as previous semesters’.

## Architectural Patterns

Model View Controller is the main design for the architecture. We are separating the main three

parts of the application: user interaction, processing of information and storage. The segregation

of these concerns favors production since each of the developers work in a separate section. This separation of components makes the system easily modifiable in the future. With this design, we ensure that we have multiple views for a controller; the system produces APIs that can be consumed by any other application.

Client-Server is used in the system to deliver the application. A highly available system that can

be consumed from several parties called for this design. It allows the centralization of the code

logic and database. We had to access the application from the web, iOS and Android devices so this was a very good choice.

Repository pattern is another design used in our system. It minimizes the amount of duplicate code in the system by abstracting the basic CRUD operations. It also ties the data entities to the domain model which favors development. The code would have to comply with the entity restrictions in order to even comply. It also helps maintain data integrity.

## System and Subsystem Decomposition

The system is made out of two major subsystems and two minor ones. They are broken

down as follows according to its tasks and interactions.

### Server Subsystem

- Interacts with the database.

- Serves all the requests from the web

- Handles server side security.

- Analyzes the statistics of the text.

- Performs OCR.

- Optimizes images.

### Client Subsystem

- Displays the application.

- Routes server-side API calls.

- Contains the main boundaries for user interaction.

- Client side data validation.

### Deployment Diagram

Deployment of the application consists in several steps run with a bash script. It starts in the

front end and it propagates to the backend and eventually to the final product. We are building

with ng for Angular products and Maven for the backend.

This is a detailed explanation for the development pipeline.

- Angular

  - Clean and build the application

  - Run karma tests

  - Run e2e

- Copy resources to the backend

- Spring

  - Increase version number

  - Clean and build

  - Run Unit tests

  - Run Integration tests

  - Create jar executable

- Bundle the application for AWS

- Upload to AWS servers.

## Design Patterns

The following design patterns were used in the application.

Dependency Injection: This is a core design pattern for Spring and Angular 4. It allows the

objects to be readily available and injected when needed rather than having to create them.

Bridge: This design pattern is used by the application to interact with libraries that are not

native. Ex: tesseract and OpenCV

Front controller: Controllers are one of the main Components in the MVC design.

Marker: All components in Spring are annotated with markers to further specify the correct

stereotype. This allows the initialization of the correct optimized components when the

application runs.

Module: The application is divided in several modules according to functionality. This

separation promotes organization and grouping of features.

# System Validation

Test Case ID: TC01_Frontend_Dependencies

Description: Frontend dependencies should be installed

Test steps:

1. Navigate to virs code/frontend directory

2. Run ‘npm install’ command

Expected result: Frontend installation success message

Actual result: As expected

Status(Pass/Fail): Pass

Test Case ID: TC02_Backend_dependencies

Description: Backend dependencies should be installed

Test steps:

1. Navigate to virs code directory

2. Run ‘virs.cmd install-only’ command

Expected result: Backend installation success message

Actual result: As expected

Status(Pass/Fail): Pass

Test Case ID: TC05_DOCX_FILE_UPLOAD

Description: Test that the file upload service accepts .docx file uploads with no error.

Test steps:

1. Navigate to the myvirs.com dashboard

2. Select upload document

3. Select a .docx file for upload and hit enhanced text

4. Wait to see the screen change to the enhanced text display

Expected result: .docx file is uploaded with no errors, and the enhanced text screen is shown

Actual result: As expected

Status(Pass/Fail): Pass

Test Case ID: TC06_DOCX_WORD_OCR

Description: Docx files that are uploaded have their text displayed correctly on the enhanced text screen

Test steps:

1. Navigate to the myvirs.com dashboard

2. Select upload document

3.  Select a .docx file for upload and hit enhanced text

4. View the words; Scroll if necessary to see all the text from the uploaded document.

Expected result: Words from the chosen docx file appear on the screen

Actual result: As expected

Status(Pass/Fail): Pass

Test Case ID: TC07_PDF_FILE_UPLOAD

Description: Test that the file upload service accepts .pdf file uploads with no error.

Test steps:

1. Navigate to the myvirs.com dashboard

2. Select upload pdf

3. Select a .pdf file to upload and hit enhanced text

4. Wait to see the screen change the enhanced text display

Expected result: PDF is uploaded with no errors, and the enhanced text screen is shown

Actual result: As expected

Status(Pass/Fail): Pass

Test Case ID: TC08_PDF_WORD_OCR

Description: Test that the ENTIRE .pdf file uploads with no error.

Test steps:

1. Navigate to the myvirs.com dashboard

2. Select upload pdf

3. Select a .pdf file to upload and hit enhanced text

4. View the words; Scroll if necessary to see all the text from the uploaded .pdf file.

Expected result: The text from the chosen .pdf are displayed on the enhanced text screen

Actual result: As expected

Status(Pass/Fail): Pass

Test Case ID: TC10_NEW_AWS_DEPLOYMENT

Description: Test that we can upload a new version of the code to AWS Elastic beanstalk and have the site updated.

Test steps:

1. Login to AWS Dashboard

2. Navigate to elastic beanstalk

3. Navigate to VocabularyInReading application

4.  Navigate to application versions

5. Hit upload, fill out the information and select the file for the updated app

6. Wait for the site to upload and reload the application

7. Ensure that the site is running again and the changes made in the new version are reflected.

Expected result: New version of application is uploaded to AWS and the changes made in the update are visible on the site upon reload.

Actual result: As expected

Status(Pass/Fail): Pass

Test Case ID: TC_11_Correct_Mobile_View

Description: Verify that the mobile site no longer contains formatting errors.

Test steps:

1. Open up the website on a mobile device

2. Navigate to each section of the website and check that it looks the same as the desktop site.

3. Navigate to the bottom of the page and verify that no donation button is shown.

Expected result: The site will be correctly displayed on the desktop site and the mobile version of the site.

Actual result: As expected

Status(Pass/Fail): Pass

Test Case ID: TC_12_Download_List

Description: Check that the words lists are downloading properly

Test steps:

1. Open up the website

2. Click on the the download list tab

3. Click any of the lists

Expected result: The list should begin to download the selected lists.

Actual result: As expected

Status(Pass/Fail): Pass

Test Case ID: TC_13_Text_Analysis_Prioirity

Description: Verify that the words are getting assigned the highest priority

Test steps:

1. Open up the website

2. Click on the text analysis

3. Copy and paste a piece of text

4. Click analyze text

5. Open SQL database, locally search words from the piece of text and look at the categories the word appear in.

6. Look at the category with highest priority for that word and check if it matches the category highlighting in the website.

Expected result: Text analysis component should assign the correct priority.

Actual result: As expected

Status(Pass/Fail): Pass

# Glossary

K1: Among the list of the 1000 most frequently used words in primary and secondary texts.

K2: Among the list of the 2nd 1000 most frequently used words in primary and secondary texts.

K3: Among the list of the 3rd 1000 most frequently used words in primary and secondary texts.

Academic Word List (AWL): List of commonly occurring words among a wide variety of academic subjects but not within the 2000 most frequent words.

STEM: List of words occurring in Math or Science texts but not within the 2000 most frequent words.

High-Frequency List: List of words that are used more than 100 times per 10 million words but not within the 3000 most commonly used words.

Medium-Frequency List: List of moderately occurring words, occurring between 10 to 100 times per 10 million words.

Low-Frequency List: List of rarely occurring words, occurring only 1 to 10 times per 10 million words.

Flesch Reading Ease Score: A test designed to calculate how hard a text is to understand in

English.

Word Definition: Meaning of a word as per Wiki Dictionary. It contains etymology, meaning,

and usage information.

Category: The assigned value to a word from one of the above lists. A word category can be:

AWL, High Frequency, Medium Frequency, and Low Frequency.

Inflection: A modification of a word to express additional meanings: plural and conjugations.

School Dictionary: A collection of all the lists. It can be used as a reference for the word

Categories.

# Appendix

## Appendix A - UML Diagrams

Optimized Text Processor Service Component

OptimizedTextProcessor_ClassDiagram

OptimizedTextProcessor_SequenceDiagram

Download List Component

## Search Word List Component

## Appendix B - User Interface Design

### Home Page

### Analyze Text

### Analyze Doc

### Analyze PDF

### Analyze Image

### Search Words List - Top

### Search Words List  - Bottom

### iTranslate

Download List Page

### Register

### Recovery

### Login

### Enhanced Text

### Statistics - Top

### Statistics - Bottom

# Appendix C - Sprint Review Reports

Sprint Review Meeting Minutes

Sprint 1 Review Minutes

Sprint Review Meeting Minutes

Evers Perez, Keiss De Los Santos, Kendy Megene, Kyle Zimmer, Jose Orozco

Start time: 5:30 PM

End time: 6:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1 – Debug startup

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Evers Perez

- User Story 6 – Find out how to make OCR work

- Keiss De Los Santos

- User Story 2 – Link words to grade level

- Kendy Megene

- User Story 5 – Fix characters left to translate

- Kyle Zimmer

- User Story 4 – Remove duplicate words in categories

- Jose Orozco

- User Story 3 – Find error in uploading pdfs and docs

Sprint 2 Review Minutes

Sprint Review Meeting Minutes

Evers Perez, Keiss De Los Santos, Kendy Megene, Kyle Zimmer, Jose Orozco

Start time: 5:30 PM

End time: 6:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1 – Debug startup

- User Story 4 – Remove duplicate words in categories

- User Story 5 – Fix characters left to translate

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Evers Perez

- User Story 6 – Find out how to make OCR work

- Keiss De Los Santos

- User Story 2 – Link words to grade level

- Kendy Megene

- Kyle Zimmer

- Jose Orozco

- User Story 3 – Find error in uploading pdfs and docs

Sprint 3 Review Minutes

Sprint Review Meeting Minutes

Evers Perez, Keiss De Los Santos, Kendy Megene, Kyle Zimmer, Jose Orozco

Start time: 5:30 PM

End time: 6:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1 – Link words to grade level

- User Story 2 – Find error in uploading pdfs and docs

- User Story 3 – Research on mobile application

- User Story 4 – Fix Hyphenated words

- User Story 5 – Implement OCR on image processing

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 6 – Research on mobile application

- User Story 7 – Add terms and explanation page

Sprint 4 Review Minutes

Sprint Review Meeting Minutes

Evers Perez, Keiss De Los Santos, Kendy Megene, Kyle Zimmer, Jose Orozco

Start time: 5:30 PM

End time: 6:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 6 – Implement OCR on image processing

- User Story 3 – Find error in uploading pdfs and docs

- User Story 5 – Fix Hyphenated words

- User Story 4 – Research on mobile application

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

Sprint 5 Review Minutes

Sprint Review Meeting Minutes

Evers Perez, Keiss De Los Santos, Kendy Megene, Kyle Zimmer, Jose Orozco

Start time: 5:30 PM

End time: 6:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 6 – Implement OCR on image processing

- User Story 5 – Fix Hyphenated words

- User Story 4 – Research on mobile application

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

Link words to grade level

Find error in uploading pdfs and docs

Implement help page explaining all terms

implementing the new feature

Implement multi-filtering on grade level

Sprint 6 Review Minutes

Sprint Review Meeting Minutes

Evers Perez, Keiss De Los Santos, Kendy Megene, Kyle Zimmer, Jose Orozco

Start time: 5:30 PM

End time: 6:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User story – Link words to grade level

- User Story – Fix upload on documents and PDF’s

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

Implement multi-filtering on both category and grade

Implementing the new feature where users are able to track their progress with each individual word