Daily Scrum Meeting Minutes:

Attendees: Stephannye Barreto Henriquez, John Clifford Hill, Elsa Nell Cuellar, Daniel Esquijerosa

Start time: 8:50pm

End time:  9:55pm

Stephannye Barreto Henriquez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created an IAM policy that requires MFA for specific IAM roles.

  - Verified that the policy denies access to a role if MFA is not enabled

  - Tested user logging in without MFA and verified that MFA was enforced to setup in those roles.

- What is planned to be done until the next scrum meeting?

  - Create an IAM role for Lambda function that has necessary permissions to update IAM user profiles and assign MFA devices.

  - Attach the IAM policy to the specific roles that require MFA enforcement.

  - Create a CloudWatch event rule that triggers the Lambda function when a user logs in without MFA.

  - Test the MFA enforcement mechanism

  - Monitor the CloudWatch logs to ensure that the Lambda function is functioning correctly.

- What are the hurdles?

  - None

John Clifford Hill:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created an IAM policy that requires MFA for specific IAM roles.

  - Verified that the policy denies access to a role if MFA is not enabled

  - Tested user logging in without MFA and verified that MFA was enforced to setup in those roles.

- What is planned to be done until the next scrum meeting?

  - Create an IAM role for Lambda function that has necessary permissions to update IAM user profiles and assign MFA devices.

  - Attach the IAM policy to the specific roles that require MFA enforcement.

  - Create a CloudWatch event rule that triggers the Lambda function when a user logs in without MFA.

  - Test the MFA enforcement mechanism

  - Monitor the CloudWatch logs to ensure that the Lambda function is functioning correctly.

- What are the hurdles?

  - None

Elsa Cuellar:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - To create an IAM policy that requires an MFA for IAM roles.

  - Verifying that policies deny access to roles/users unless MFA is enabled for the user.

- What is planned to be done until the next scrum meeting?

  - Continue working on creating IAM policies.

- What are the hurdles?

  - No hurdles.

Daniel Esquijerosa:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Verified that the policy denies access to a role if MFA is not enabled.

  - Tested user login without MFA.

  - Verified that MFA was enforced to set up in those roles.

- What is planned to be done until the next scrum meeting?

  - Create an IAM role for Lambda function that has necessary permissions to update IAM user profiles and assign MFA devices.

  - Attach IAM policy to the specific roles that require MFA enforcement.

  - Create a CloudWatch event rule that triggers the Lambda function when a user logs in without MFA.

  - Test MFA enforcement mechanism.

  - Monitor CloudWatch logs to ensure that the Lambda function is functioning correctly.

  - Continue with user stories.

- What are the hurdles?

  - None.